## Slide 1: Determining Capabilities
Timeline for this project
Evaluation and qualifications
Procurement
Community Oversight
Operational Models

## Slide 3: Evaluation and Qualifications
Identify key instrumentation types
New instrumentation (other than “more”)
  Develop functional specifications, RFQ’s and evaluation criteria
  Procure small evaluation sets
  Evaluation and review by working group
Selection of one or more procurement options

## Slide 4: Procurement
Develop final RFP’s
FAT
Integration with PASSCAL systems, inventory and logistics
USE IT

## Slide 5: Community Oversight
IRIS PASSCAL Standing Committee (PASC)
  Reporting to the IRIS Board of Directors
Potential Working Groups
  Equipment Selection and Evaluation
  Policy and Procedure approval for usage

## Slide 6: Operational Models
Rapid Response will require immediately availability
  Set aside equipment from the general PASSCAL Pool
  Specialized PIC support to ensure it’s ready to go at all times
Need funding commitments to minimize risk
Duration may need to be limited
  Difficult if short term responses turn into long term monitoring experiments
  Options to transition into more standard PASSCAL experiment
  Return/replace equipment to Rapid Response pool
Policy review through the PASC/IRIS Board

## Slide 7: Operational Models
Coordination with other Geohazards Groups
  UNAVCO/GAGE, USGS, NOAA, etc
  Incorporation of coordination within SAGE policies